**FORT AUGUSTUS & GLENMORISTON COMMUNITY COUNCIL**

**RENEWABLE ENERGY PROJECTS UPDATE** **MARCH** **2014**

***Report on the developments within 15km circumference of Fort Augustus and Glenmoriston***

***Glendoe Hydro scheme*** - 100MW operational No changes

***Millennium Windfarm* - 65MW operational, 26 turbines *Millennium Windfarm 10 turbine extension*** – planning application submission now late March or April 2014. Application confirmed as a S36.

***Beinneun windfarm*** - 75 to 85MW, 25 turbines. No updates  **Awaiting grid connection.**

***Bhlaraidh windfarm*** - 108 MW - 32 turbines awaiting construction. The CC to liaise with SSE on discharge of conditions.

***Stronelairg windfarm*** - 240MW awaiting planning consent, 67 turbines.

***Moriston windfarm*** **- 54 MW**!! planning application submission May/June 2014, Latest design 18 turbines. As its 54 MW it will be an S36 application.

***Dell windfarm*** **- 42 MW**. Following the update presentation on the 27th Feb the final design for submission in the application is for 14 turbines. As it is now under 50 MW this will be a HC planning application.

**C*oire Glas*** - 300 to 600MW pumped storage system. No updates

***Culachy project*** 25 turbine site RES developer.Public exhibition on 18th March Fort Augustus village Hall, good turnout. RES will give a presentation at CC meeting 27th March.

***Bhodaich project*** - 5/6 MW. SSE hydro scheme. No updates.